**Murrayshall Annual Maintenance Program**

**Timings for Aeration works:**

**May**

Week commencing 18/05/25

Hollow tine 8mm 20/05/25 – 21/05/25

Top dress with 20 tons of top dressing after works are done

Pencil tine to aide closing Hollow tine holes 22/05/25-23/05/25

Recovery time 2 weeks subject to growing conditions rolling and Top dressing dispersal

**June/July**

Week commencing 29/06/25

Verticut 30/06/25 – 01/07/25

Pencil or star tine 03/07/25

Top dress in front of pencil tining

Recovery time one day subject to conditions and Top dressing dispersal

**August**

Week commencing 24/08/25

Vertidrain or mini tine 8mm to aide VGR Topchanger 26/08/25- 27/08/25

Dryject 28/08/25

Recovery time 3days

**October**

Week Commencing 19/10/25

Vertidrain greens with 1 inch tines 20/10/25-21/10/25

Star tine to aid closing vertidrain holes 22/10/24

Recovery 2 weeks